EkamCore

ART-18: Test Plan & Traceability Matrix

Test Strategy | FS Traceability | Coverage Targets | Test Infrastructure

Artifact ID: ART-18  |  Tier: 4-5  |  Priority: MEDIUM/LOW

# 1. Document Purpose

This document defines the test strategy, test categories, traceability matrix linking FS requirements to test cases, coverage targets per phase, and the test infrastructure for EkamCore. It complements ART-04 (CI/CD) with the what-to-test specification.

# 2. Test Categories

| Category | Scope | Tool | Run Frequency | Location |
| --- | --- | --- | --- | --- |
| Unit Tests | Single function/class in isolation. Mocked dependencies. | pytest (Python), Vitest (Web), Jest (Mobile), cargo test (Rust) | Every PR (CI) | api/tests/unit/, web/**/__tests__/, mobile/**/__tests__/ |
| Integration Tests | Multiple components with real database, Redis, Qdrant. | pytest + testcontainers | Nightly CI + pre-release | tests/integration/ |
| E2E Tests (Web) | Full user flows through browser against running stack. | Playwright | Nightly CI + pre-release | tests/e2e/ |
| E2E Tests (Mobile) | Full user flows on iOS simulator. | Detox | Nightly CI + pre-release | tests/e2e-mobile/ |
| Performance Tests | Latency, throughput against reference hardware. | Custom scripts (ART-16) | Nightly on self-hosted Mac | scripts/benchmark/ |
| Security Tests | Auth bypass, injection, CSRF, workspace isolation. | Custom + pen test | Integration suite + contracted audit | tests/integration/test_security*.py |
| Chaos Tests | Service failure, disk fill, network partition. | Custom scripts | Pre-release (Phase 4) | scripts/chaos/ |
| Prompt Evaluation | LLM output quality: groundedness, accuracy, parse rate. | Custom eval framework (ART-25) | Nightly on reference host | tests/fixtures/prompt_eval/ |

# 3. FS Requirement Traceability Matrix (Excerpt)

This matrix maps every Functional Specification requirement to its test coverage. Full matrix is maintained in a spreadsheet (tests/traceability_matrix.xlsx). Below is a representative excerpt showing the pattern.

| FS Req | Requirement Summary | Unit Test | Integration Test | E2E Test | Sprint Tested |
| --- | --- | --- | --- | --- | --- |
| FS-004 | Today card feed shows events and reminders | test_today_assembly.py: test_produces_event_cards, test_produces_reminder_cards | test_today.py: test_today_returns_cards_for_seeded_data | today.spec.ts: test_today_page_renders_cards | Sprint 3-4 |
| FS-013 | Source registration creates ingestion job | test_sources.py: test_create_source_queues_job | test_sources.py: test_source_crud_integration | settings.spec.ts: test_add_source_flow | Sprint 3 |
| FS-025 | Query returns results from indexed data | test_query_router.py: test_deterministic_patterns (50+ cases) | test_query.py: test_query_with_seeded_data | search.spec.ts: test_query_returns_results | Sprint 5-9 |
| FS-065 | Login with email and password | test_auth.py: test_login_success, test_login_invalid | test_auth_flow.py: test_full_login_refresh_logout | login.spec.ts: test_login_flow | Sprint 2 |
| FS-067 | Brute-force protection locks account | test_auth.py: test_brute_force_delays, test_lockout | test_auth_flow.py: test_lockout_after_20_attempts | — | Sprint 2 |
| FS-112 | Workspace isolation prevents cross-tenant access | test_workspace.py: test_query_filters_by_workspace | test_workspace_isolation.py: test_user_a_cannot_see_user_b | — | Sprint 6 |
| FS-131 | FSEvents detects file changes | test_fs_watcher.py (unit mock) | test_file_ingestion.py: test_new_file_detected | — | Sprint 6 |
| FS-171 | Biometric consent required before face clustering | test_consent.py: test_consent_required | test_face_pipeline.py: test_no_processing_without_consent | — | Sprint 11 |
| FS-185 | Query latency P95 < 1s deterministic | benchmark_query.py | — | — | Sprint 2 (baseline), Sprint 15 (final) |

# 4. Coverage Targets by Phase

Repeats ART-04 Section 7.1 thresholds for convenience. CI enforces these via ci/quality-config.json.

| Phase | Python API | TypeScript | Rust | Integration Pass Rate | E2E Pass Rate |
| --- | --- | --- | --- | --- | --- |
| Phase 0 | 60% | 50% | 40% | Build passes | Not required |
| Phase 1 | 70% | 60% | 45% | 100% (auth, today, search) | Not required |
| Phase 2 | 80% | 70% | 50% | 100% (+ ingestion, photos) | Web critical paths |
| Phase 3 | 85% | 75% | 55% | 100% (+ graph, pack) | Web + Mobile critical |
| Phase 4 (Release) | 90% core | 80% shared | 60% | 100% all | 100% all |

# 5. Test Data Strategy

- Factories: tests/factories/ contains factory functions for each entity (UserFactory, WorkspaceFactory, FileFactory, ContactFactory, etc.). Each factory produces valid, minimal objects with overridable fields.

- Seed script: scripts/seed.py creates a development dataset: 1 admin user, 1 workspace, 50 files, 20 contacts, 30 events, 15 reminders, 100 photos. Used by make seed.

- Fixtures: tests/fixtures/ contains JSON/YAML fixture files for deterministic test data. graph_states.py provides no-graph, partial-graph, mature-graph fixtures (ART-11 Section 14).

- Prompt eval dataset: tests/fixtures/prompt_eval/ contains 100+ query/context/expected-answer triples for LLM evaluation (ART-12 Section 16).

# 6. Test Infrastructure

- CI: GitHub Actions (ART-04). Unit tests run on ubuntu-latest. Integration tests run with Docker Compose. E2E runs with Playwright. Mobile E2E on macos-latest with iOS simulator.

- Local: make test runs all unit tests. make test-integration runs integration tests against local Docker stack. make test-e2e runs Playwright.

- Coverage: pytest-cov (Python), Vitest coverage (Web). Reports uploaded as CI artifacts and compared against thresholds.

- Testcontainers: Integration tests use testcontainers-python to spin up ephemeral PostgreSQL, Redis, Qdrant containers with test data. Isolated from development stack.

# 7. Decision Log

| ID | Decision | Rationale |
| --- | --- | --- |
| DT-01 | Traceability matrix in spreadsheet, not in code | Spreadsheet allows PM to track coverage without reading code. Auto-linkable to project management tool. |
| DT-02 | Factories over fixtures for unit tests | Factories are composable and DRY. Fixtures become stale. Factories always produce valid objects. |
| DT-03 | Testcontainers over shared test database | Isolation: each test run gets a fresh database. No state leakage between tests. CI-friendly. |