EkamCore

ART-26: Accessibility Plan

WCAG 2.1 AA Audit | Screen Reader Testing | Keyboard Navigation | Remediation Tracking

Document Version: 1.0  |  Status: Ready for Review

Artifact ID: ART-26  |  Tier: 4 (Quality)

Depends On: ART-05 (Design System, Section 18), ART-06 (Navigation, Section 16)

Audience: Frontend Engineer, Mobile Engineer, Product Designer

# 1. Document Purpose

This document defines the accessibility audit process, testing methodology, and remediation tracking for EkamCore. ART-05 Section 18 defines the accessibility standards (WCAG 2.1 AA). This document adds the audit checklist, testing tools, and process for verifying and maintaining compliance.

# 2. Audit Scope

| Surface | Screens Audited | Assistive Technology | Audit Timing |
| --- | --- | --- | --- |
| Web App | All 14 screens from ART-06 | VoiceOver (macOS), keyboard-only navigation, screen magnifier | Phase 3 (Sprint 14) + pre-release |
| Mobile App (iOS) | All 12 screens from ART-06 | VoiceOver (iOS), Dynamic Type at 200%, Switch Control | Phase 3 + pre-release |
| Mobile App (Android) | All 12 screens | TalkBack, font scaling, Switch Access | Phase 4 if Android ships in v1.0 |
| Manager App | All 5 screens | VoiceOver (macOS), keyboard navigation | Phase 4 |

# 3. Audit Checklist (Per Screen)

| # | Check | WCAG Criterion | Pass Criteria |
| --- | --- | --- | --- |
| 1 | Color contrast: all text | 1.4.3 (AA) | Normal text: 4.5:1. Large text: 3:1. UI components: 3:1. |
| 2 | Keyboard navigation: all interactive elements reachable | 2.1.1 (A) | Tab through entire page. All buttons, links, inputs, cards reachable. |
| 3 | Focus visible on all focusable elements | 2.4.7 (AA) | --shadow-focus ring visible on every focusable element. |
| 4 | Focus order matches visual order | 2.4.3 (A) | Tab order follows top-to-bottom, left-to-right layout. |
| 5 | All images have alt text | 1.1.1 (A) | Decorative: alt=''. Informative: descriptive alt text. Photos: filename + metadata. |
| 6 | All form inputs have labels | 1.3.1 (A) | <label> associated with every <input>. aria-describedby for error messages. |
| 7 | Error identification not color-only | 1.4.1 (A) | Errors use: red border + red text + icon (never color alone). |
| 8 | Page has proper landmarks | 1.3.1 (A) | <nav>, <main>, <header>, <aside> present and correctly nested. |
| 9 | Headings in logical order | 1.3.1 (A) | H1 -> H2 -> H3. No skipped levels. |
| 10 | Motion respects prefers-reduced-motion | 2.3.3 (AAA) | All animations disabled when prefers-reduced-motion: reduce. |
| 11 | Touch targets minimum 44x44px | 2.5.5 (AAA) | All interactive elements on touch devices meet minimum size. |
| 12 | Screen reader announces page changes | 4.1.3 (AA) | Route changes announce new page title. Dynamic content uses aria-live. |

# 4. Testing Tools

| Tool | Purpose | Integration |
| --- | --- | --- |
| axe-core | Automated accessibility scanning in browser | Storybook addon (@storybook/addon-a11y). Runs on all component stories. |
| Lighthouse | Full-page accessibility audit | CI: lighthouse-ci in nightly pipeline. Target score: 90+. |
| VoiceOver (macOS/iOS) | Manual screen reader testing | QA process: each screen tested with VoiceOver before phase gate. |
| Keyboard-only testing | Manual: navigate entire app with keyboard only | QA checklist item per screen. |
| WAVE browser extension | Visual accessibility overlay | Designer uses during Figma-to-code review. |

# 5. Remediation Tracking

Accessibility issues are tracked as bugs with severity: Critical (blocks screen reader users entirely), High (significantly impairs experience), Medium (minor inconvenience), Low (best practice improvement). Critical and High must be fixed before release. Medium tracked for v1.1. Low tracked in backlog.